30th October 2020

## **IUWM at ward level** (2 ward pilot)

## Progress report 2 (October 2020)

### SUMMARY

The project progressed with ward selection, then progressed with interviews and formation of the IUWM process and a household survey sample format.

### LIST OF MEETINGS & DISCUSSIONS:

| **DATE** | **MEETING / DISCUSSION DETAILS** | **MODE/LOCATION** |
| --- | --- | --- |
| 7th Oct ‘20 | Discussion with Dr. Manoj and Snigdha (IITK) | Zoom |
| 14th Oct, and 19th Oct ‘20 | Discussion with Kaylea (Pure Paani) | Zoom |
| 25th Oct ‘20 | Discussion with Dr. Manoj and Snigdha (IITK) | Zoom |

### DETAILS OF ACTIVITIES:

**Week 1 (2nd Oct-8th Oct )**

* Ward level IUWM flow diagram made according to banglore water scenario
* Conducted interviews with potential contacts( from citizens and citizen groups) from various wards in the Bengaluru city on the existing problem and status of water management in their wards.
* Extensive survey on IUWM frameworks existing in literature to arrive at frameworks which can be used as reference for IUWM frameworks.

**Week 2 (9th Oct - 16th Oct )**

* Consolidation of interviews and selection of 2 wards
* Forming 3 detailed presentations on the IUWM frameworks
* Drafting of sample framework steps and flow to be followed for IUWM in the project

**Week 3 (17th Oct- 21st Oct )**

* Revision and changes in Household survey form
* Literature survey on household surveys and form preliminary survey form on excel.

**Week 4 (23rd Oct - 28th Oct )**

* Completion and refined final household survey form
* Preliminary Water Quality testing note for sampling.